## Slide 1
Project | Sprint No & Ending Date | Status | Comments
OneQuesh | 11/12/2021-5/10/2022 |  | PMO: Hanyu Chen
Legend:
On Track
At Risk
Significant
Issues
Milestones | Due Date | Status
Midterm presentation and status report | Mid-February | 
(these are the milestones of the whole project, to show us the way throughout the project, not only the milestones that are reached during the project.) |  | 
Accomplishments (Past Sprint) | Next Steps (Sprint Ahead)
Set up initial proposal and ideas Meet with our BA and get insights of OneQuesh App and their database | Email Elgar / set up meeting for this week (PMO) Clarify with Elgar if we meet with BA with Elgar or not Set up biweekly meeting time with Elgar Get data from BA and set up meeting Initial analysis of data
Risks / Issues / Constraints
Complete
Mitigation Approach
PROGRESS REPORT - TEAM B3

## Slide 2
Project | Sprint No & Ending Date | Status | Comments
OneQuesh | 01/13/2022 - 02/03/2022 |  | PMO: Yipeng Guo
Legend:
On Track
At Risk
Significant
Issues
Milestones | Due Date | Status
Initial analysis of Dataset | Late January | 
Text Analysis & Prediction Model Building | Mid-February | 
Mid-term Report | March 4th | 
(these are the milestones of the whole project, to show us the way throughout the project, not only the milestones that are reached during the project.) |  | 
Accomplishments (Past Sprint) | Next Steps (Sprint Ahead)
Set up initial proposal and ideas Meet with our BA and get insights of OneQuesh App and their database Get data from BA and set up meeting Initial analysis of data - EDA Data distribution Wordcloud Clustering H-Clustering Label the questions by category | Analyze the detailed personal response Get the most recent Quesh pool so we can update our cluster Find out what characteristics would contribute to be the most popular Quesh Apply Spacy to predict the popularity of questions
Risks / Issues / Constraints
Complete
Mitigation Approach
PROGRESS REPORT (Feb 3rd) - TEAM B3

## Slide 3
Project | Sprint No & Ending Date | Status | Comments
OneQuesh | 02/03/2021 - 02/17/2022 |  | PMO: Yipeng Guo
Legend:
On Track
At Risk
Significant
Issues
Milestones | Due Date | Status
Initial analysis of Dataset | Late January | 
Breakdown of detailed response and expand our datasets | February 17th | 
Prediction Model Building Using Spacy & NN | February 24th | 
Mid-term presentation slides | February 28th | 
Mid-term Report | March 4th | 
(these are the milestones of the whole project, to show us the way throughout the project, not only the milestones that are reached during the project.) |  | 
Accomplishments (Past Sprint) | Next Steps (Sprint Ahead)
Set up initial proposal and ideas Meet with our BA and get insights of OneQuesh App and their database Get data from BA and set up meeting Initial analysis of data - EDA Clustering <- H-Cluster Clustering <- K-means Analysis towards personal responses WordCloud Sentimental Analysis Updated clustering adding average word count and sentimental score (Interesting findings!) | Find out what characteristics would contribute to be the most popular Quesh (continuously dig deeper) Apply Spacy to predict the popularity of questions Get the most recent Quesh pool so we can update our cluster (expected updated once per month)
Risks / Issues / Constraints
Complete
Mitigation Approach
PROGRESS REPORT (Feb 16th) - TEAM B3

## Slide 4
Project | Sprint No & Ending Date | Status | Comments
OneQuesh | 02/17/2021 - 03/04/2022 |  | PMO: Yipeng Guo
Legend:
On Track
At Risk
Significant
Issues
Milestones | Due Date | Status
Initial analysis of Dataset | Late January | 
Breakdown of detailed response and expand our datasets | February 17th | 
Updated analysis & new analysis towards users aspect | February 24th | 
Mid-term presentation slides & report | February 28th | 
Prediction Model Building Using Spacy & NN | March 18th (after spring break) | 
(these are the milestones of the whole project, to show us the way throughout the project, not only the milestones that are reached during the project.) |  | 
Accomplishments (Past Sprint) | Next Steps (Sprint Ahead)
Set up initial proposal and ideas Meet with our BA and get insights of OneQuesh App and their database Initial analysis of data - EDA Clustering <- H-Cluster & K-Means Analysis towards personal responses Character Count Sentimental Analysis Updated clustering adding average word count and sentimental score (Interesting findings!) Insights of users’ aspects (like how often they respond and the age range of our users) | Find out what characteristics would contribute to be the most popular Quesh (continuously dig deeper) Apply Spacy to predict the popularity of questions Continuously update the most recent Quesh pool so we can update our cluster (expected updated once per month!)
Risks / Issues / Constraints
Complete
Mitigation Approach
PROGRESS REPORT (Mar 1st) - TEAM B3